## Slide 1: Roadmap Plans
31/08/2017

## Slide 2: Project management approach
This illustrates how projects fit within the Strategic outcomes of the programme. Each project contributes the overall strategic success of the programme.

## Slide 3: Planning levels
For the purpose of the TIS programme, planning is defined as follows:
Plan level | Plan type | Audience
Level 1 | Roadmap – “a plan on a page” showing major and key deliverables and helps describe what the programme is. | SRO, Board and wider organisation
Level 2 | Programme Plan – All major activities and deliverables with dependencies between (not within) projects and between the programme and other HEE programmes. | SRO, Board, programme team and senior organisation
Level 3 | Project plans – Details the precise activities to produce the outputs within the duration of the project. Dependencies are task-level within and between projects. | Project managers and teams
Level 4 | Sprint-level plans – These detail the “story-driven” deliverables within the sprint cycles that are usually two weeks. | Internal to the development teams and linked operational staff

## Slide 4: Road map – Indicative plan for product development (TCS)
26
2726
28
29
3026
3126
3226
33
3426
35
36
37
38
39
40
41
42
43
44
45
46
47
48
49
50
51
n
July
Aug
Oct
Nov
Sep
Dec
Jan
Feb
Mar
Apr
Jun
May
F06 – Case management
F05 – Course and event
F04 – Placements & rot
F03 – TIS Core Services
F02 – Assessment
F01 – Revalidation service
F08 – Trainee UI
F09 – Trainer UI
F10 – Quality management
F11 – Programme + Curr
F12 – Post management
F13 – Finance management
F14 – Approvals
F15 – Absence management
F16 – People management
F17 – Trust UI
F20 – Reporting + analytics
Iteration and optimisation
Research
Phase 1
Phase 2
Phase 3
Variety of outputs + those detailed below
Throughout
Not in Intrepid
Live transition
Normal BAU optimisation
Iterative + optimisation
Research Intrepid equivalence
Sprint
Dev
Dev
Dev
Dev
Dev
Dev
Process of live transition TBD
Sequence and start of development TBA